Software Test Plan (STP) - Smart Expense and Budget Management Application

Project: Smart Expense and Budget Management Application

SRS Reference: SRS v4.0 (11/10/2026, itemized requirements in 4.3-4.6)

Version: 1.1

Authors: Dev A - Taran S (PES2UG24CS555, Scrum Master), Dev B - Suryatej Vojjala (PES2UG24CS541), Dev C - Sujay P Nayak (PES2UG24CS533), Dev D - Surya Raju Naik (PES2UG24CS540)

Date: 11-10-2026

Status: Draft

# 1. Introduction

Purpose: This document defines the test plan for the Smart Expense and Budget Management Application (SEBM), based on SRS v4.0. It outlines objectives, scope, strategy, resources, schedule, and responsibilities for testing the application prior to release.

Scope: Testing covers user registration and authentication, expense/income tracking, category management, budget management, multi-account tracking, reports and analytics, and notifications/reminders. Core banking transaction-processing integration, investment/tax-filing functionality, and bank/SMS-parsing auto-capture are excluded as they are future scope per the SRS.

References: SEBM SRS v4.0, SEBM Software Architecture and Design Specification, SEBM UML Use-Case and ER Diagrams, applicable data protection regulations, WCAG 2.1 AA accessibility guidelines.

Definitions: SEBM (Smart Expense and Budget Management), UI (User Interface), API (Application Programming Interface), OTP (One-Time Password), CSV (Comma-Separated Values), PDF (Portable Document Format), AES (Advanced Encryption Standard), TLS (Transport Layer Security), RBAC (Role-Based Access Control), WCAG (Web Content Accessibility Guidelines), SRS (Software Requirements Specification), RTM (Requirements Traceability Matrix).

# 2. Test Items

- Registration & Authentication module

- Expense/Income Tracking module

- Category management (predefined and custom categories)

- Budget Management module

- Accounts & Income Sources module (multi-account, transfers)

- Reports & Analytics module

- Notifications & Reminders module

- Admin interface (category, user, and support management)

# 3. Features to be Tested

Features mapped to SRS requirement IDs:

- SEBM-F-001: Register with unique email and password

- SEBM-F-002: Email/password login with session persistence

- SEBM-F-003: Password reset via time-limited link/OTP

- SEBM-F-010: Add expense/income entry (updates account balance)

- SEBM-F-011: Edit or delete a transaction

- SEBM-F-012: Attach receipt photo to a transaction

- SEBM-F-013: Predefined and custom categories

- SEBM-F-020: Create category-wise or overall monthly budget

- SEBM-F-021: Real-time tracking of spending against budget

- SEBM-F-022: Threshold and limit-exceeded warnings

- SEBM-F-030: Multiple accounts with individual balances

- SEBM-F-031: Atomic transfer between accounts

- SEBM-F-040: Weekly/monthly spending and income reports with charts

- SEBM-F-041: Export report as PDF/CSV

- SEBM-F-042: Period-over-period comparison

- SEBM-F-050: Budget-threshold alert notification (push/email)

- SEBM-F-051: Bill payment reminders

- SEBM-NF-001: Screen load/transaction save within 2s for 90% of requests

- SEBM-NF-002: 99.5% monthly availability

- SEBM-NF-003: Encryption in transit and at rest

- SEBM-NF-004: WCAG 2.1 AA accessibility

- SEBM-NF-005: Scalability to 10,000 concurrent users

- SEBM-SR-001: TLS 1.2+ enforcement

- SEBM-SR-002: Salted password hashing (bcrypt/Argon2)

- SEBM-SR-003: AES-256 encryption of sensitive stored data

- SEBM-SR-004: Automatic session timeout

- SEBM-SR-005: Role-based access control for admin functions

# 4. Features Not to be Tested

- Core banking transaction-processing backend logic (excluded per SRS scope; future integration)

- Investment and tax-filing functionality (future scope)

- Bank/SMS-parsing semi-automated transaction capture (future scope)

- Internal logic of third-party notification service (email/SMS/push) - only the integration is tested

- Device hardware internals (camera, biometric sensor) - only app-level integration is tested

# 5. Test Approach / Strategy

## Levels

- Unit tests (module-level: Auth, Transaction, Budget, Account, Report, Notification)

- Integration tests (client ↔ backend REST API, notification service, cloud storage for receipts)

- System tests (end-to-end SEBM app functionality across mobile/web clients)

- Acceptance tests (UAT with Course Coordinator and project stakeholders)

## Types

- Functional testing (core features per Section 4 of the SRS)

- Regression testing (after each build/fix)

- Performance testing (response time, load, scalability per SEBM-NF-001/005)

- Usability & accessibility testing (UI clarity, WCAG 2.1 AA per SEBM-NF-004)

- Security testing (per SRS Section 5.1)

Test independence: Every module is tested by a team member who did not develop it (see Section 9). The developer writes unit tests for their own code; the independent tester designs and executes integration/system test cases, raises defects, and confirms acceptance before the story is closed.

Entry Criteria: Stable build delivered, test data available, backend API sandbox and notification sandbox ready.

Exit Criteria: All high-priority functional requirements implemented and verified, 0 critical defects open, no critical NFR failures, and the RTM shows all planned test cases executed and passed.

## 5.1 Security Validation

- Validate TLS 1.2+ is enforced for all client-server connections (SEBM-SR-001)

- Verify passwords are stored using salted bcrypt/Argon2 hashing, never plaintext (SEBM-SR-002)

- Verify sensitive stored data (e.g., linked account identifiers) is encrypted at rest using AES-256 (SEBM-SR-003)

- Validate automatic session logout after configurable inactivity period (SEBM-SR-004)

- Verify role-based access control (RBAC) denies non-admin accounts access to admin functions (SEBM-SR-005)

- Fuzzing of input fields (registration, transaction entry, login)

- Penetration testing of authentication and session-management flows

# 6. Test Environment

Hardware: Android/iOS mobile devices (and/or emulators), desktop/laptop for web client, device camera for receipt capture, biometric sensor (optional, for app-lock testing).

Software: SEBM client app (Sprint 1 build, mobile and/or web), backend REST API sandbox, notification service sandbox (email/SMS/push), cloud storage sandbox for receipt images.

Tools: Selenium/Appium (UI automation), Postman (API testing), JMeter (performance/load testing), axe or WAVE (accessibility audit), OWASP ZAP (security testing), Jira (defect tracking).

Test Data: Dummy user accounts, sample expense/income transactions, sample receipt images, predefined and custom categories, sample budgets across multiple periods.

# 7. Test Schedule

Milestones:

- Test case design: 15-Sep-2026

- Environment setup: 17-Sep-2026

- Test execution start: 18-Sep-2026

- Test execution end: 30-Sep-2026

- UAT: 01-Oct-2026 to 03-Oct-2026

# 8. Test Deliverables

- Test Plan (this document)

- Test Cases (manual & automated)

- Test Scripts

- Test Data

- Test Execution Logs

- Defect Reports

- Test Summary Report

# 9. Roles and Responsibilities

Each team member develops one module and independently tests a module owned by a different member, forming a rotation (A tests B's module, B tests C's, C tests D's, D tests A's).

| Role | Name | Develops | Independently tests (and responsibilities) |
| --- | --- | --- | --- |
| Dev A (Scrum Master) | Taran S, PES2UG24CS555 | Expense/Income Tracking & Accounts | Registration & Authentication (Dev B) - SEBM-F-001..003, SEBM-SR-002, SEBM-SR-004. Also prepares the test plan, facilitates sprint events, reviews and merges PRs. |
| Dev B | Suryatej Vojjala, PES2UG24CS541 | Registration & Authentication | Budget Management & Reports/Analytics (Dev C) - SEBM-F-020..022, SEBM-F-040..042. Designs and executes test cases; logs defects. |
| Dev C | Sujay P Nayak, PES2UG24CS533 | Budget Management & Reports/Analytics | Notifications & Security/NFRs (Dev D) - SEBM-F-050..051, SEBM-NF-001..005, SEBM-SR-001, SEBM-SR-003, SEBM-SR-005. Designs and executes test cases; logs defects. |
| Dev D | Surya Raju Naik, PES2UG24CS540 | Notifications & Security/NFRs | Expense/Income Tracking & Accounts (Dev A) - SEBM-F-010..013, SEBM-F-030..031. Designs and executes test cases; logs defects. |
| Product Owner | Niveditha Reddy, Course Coordinator | - | Approve test results, sign-off on release readiness |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Request early smoke builds from the dev team |
| Backend API sandbox downtime | Maintain a backup/mocked sandbox environment on a cloud VM |
| Dependency on third-party notification service (email/SMS/push) | Engage provider early; use sandbox/test doubles for alert testing |
| Cloud storage integration delays (receipt images) | Use mocked storage endpoints for early-stage testing |
| Limited coverage of offline entry/sync scenarios | Add dedicated test cases for offline queuing and retry/backoff sync |

# 11. Assumptions & Dependencies

- Backend REST API sandbox will be stable and available throughout the test cycle

- Test data (dummy accounts, transactions, receipt images) will be provided before execution

- Notification service sandbox (email/SMS/push) will be accessible for alert and reminder testing

- Target Android/iOS OS versions will be available on test devices or emulators

# 12. Suspension & Resumption Criteria

Suspend testing if:

- Test environment is unavailable for more than 4 hours

- Build is too unstable (blocks more than 30% of planned test cases)

Resume testing if:

- Blocking defects are resolved

- Environment is stabilized

# 13. Test Case Management & Traceability

The RTM ensures every SRS requirement maps to at least one test case. The table below mirrors the RTM in SRS Section 8 (all 27 requirement IDs):

| Req ID | Test case(s) | Test level / type |
| --- | --- | --- |
| SEBM-F-001 | TC-Reg-01 | Unit, Integration |
| SEBM-F-002 | TC-Auth-01 | Unit, Integration |
| SEBM-F-003 | TC-Auth-02 | Unit, Integration |
| SEBM-F-010 | TC-Exp-01 | Unit, Integration |
| SEBM-F-011 | TC-Exp-02 | Unit, Integration |
| SEBM-F-012 | TC-Exp-03 | Integration |
| SEBM-F-013 | TC-Exp-04 | Unit, Integration |
| SEBM-F-020 | TC-Bud-01 | Unit, Integration |
| SEBM-F-021 | TC-Bud-02 | Integration |
| SEBM-F-022 | TC-Bud-03 | Unit, Integration |
| SEBM-F-030 | TC-Acc-01 | Unit, Integration |
| SEBM-F-031 | TC-Acc-02 | Unit, Integration |
| SEBM-F-040 | TC-Rep-01 | Unit, Integration |
| SEBM-F-041 | TC-Rep-02 | Integration |
| SEBM-F-042 | TC-Rep-03 | Unit |
| SEBM-F-050 | TC-Notif-01 | Integration |
| SEBM-F-051 | TC-Notif-02 | Integration |
| SEBM-NF-001 | TC-Perf-01 | Performance |
| SEBM-NF-002 | Ops reports | Operational monitoring |
| SEBM-NF-003 | TC-Sec-01 | Security |
| SEBM-NF-004 | TC-UX-01 | Accessibility |
| SEBM-NF-005 | TC-Scale-01 | Performance |
| SEBM-SR-001 | TC-Sec-02 | Security |
| SEBM-SR-002 | TC-Sec-03 | Security |
| SEBM-SR-003 | TC-Sec-04 | Security |
| SEBM-SR-004 | TC-Sec-05 | Security |
| SEBM-SR-005 | TC-Sec-06 | Security |

# 14. Test Metrics & Reporting

Metrics collected:

- % test cases executed

- % passed/failed

- Defect density

- Defect aging

- Requirement coverage (against SRS Req IDs)

Reports:

- Daily execution status

- Final Test Summary Report

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| Dev A (Scrum Master) | Taran S |  |
| Dev B | Suryatej Vojjala |  |
| Dev C | Sujay P Nayak |  |
| Dev D | Surya Raju Naik |  |
| Product Owner | Niveditha Reddy |  |